**Online Auction Web Project**

**Project Plan**

Group: OneMember (1753102)

**Revision**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Content** | **Date** | **Author** |
| 1.0 | Initial project | 19/11/2019 | Bui Quang Thang |
| 1.1 | Define overview work plan | 19/11/2019 |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

1. **Project estimate**

|  |  |
| --- | --- |
| **Phase** | **Duration (days)** |
| Initiation | 2 |
| Design | 3 |
| Implementation & test | 14 |
| Initiation (2) | 2 |
| Design (2) | 5 |
| Implementation & test (2) | 14 - 21 |

1. **Project milestones**

|  |  |
| --- | --- |
| **Phase** | **Milestone** |
| Initiation | Overview plan, requirements, use-case |
| Design | UI prototype |
| Implementation & test | Static web |
|  |  |

1. **Project schedule**

|  |  |
| --- | --- |
| **Work** | **Time** |
| **Initiation** | 18/11 - 19/11 |
| Create Github repository |  |
| Make draft plan |  |
| Collect requirements and draw use-case |  |
| **Design** | 20/11 - 22/11 |
| Decide which tools, libraries are used |  |
| Define web structure, database |  |
| Draw UI prototype |  |
| **Implementation** | 23/11 - 7/12 |
| … |  |
|  |  |
|  |  |